# GCP Landing Zone - Terraform Execution Strategy Analysis

Date: January 15, 2026

Prepared By: IT OPS

# 1. Executive Summary

This document outlines the available options for executing Terraform code to setup Landing Zone on GCP cloud platform. Currently we are facing a challenge regarding the execution environment for Terraform scripts. This analysis provides three viable approaches with their respective advantages and disadvantages to help stakeholders make informed decisions.

# 2. Current Challenge

Our team needs to deploy a GCP Landing Zone using Terraform Infrastructure as Code (IaC). However, we are facing following constraints:

- Policy Restriction: Running Terraform from operator laptops requires approval as it needs installation of Gcloud, Terraform and VSCode on Ubuntu/Red Hat platforms

- Windows Compatibility: Although Windows can run Terraform, scripts require customization for the platform.

- Approval Process: Formal approval is needed for installing Terraform on operator workstations

# 3. Software installation Required

- Gcloud CLI (https://docs.cloud.google.com/sdk/docs/install-sdk)

- Terraform CLI (https://developer.hashicorp.com/terraform/tutorials/aws-get-started/install-cli)

- VScode

- Git

# 4. Proposed Solutions

## Option 1: Operator Laptop with Terraform Installation

### Overview

Install Terraform, VSCode and required tools on operator laptops (Ubuntu/Red Hat or Windows with customization).

### Prerequisites

- Formal approval from IT Security and Governance team

- Installation of Terraform CLI

- Installation of VSCode with Terraform extensions

- GCP CLI (gcloud) installation

### Pros

- Direct Control: Developer has complete control over execution environment

- Fast Development: Quick iteration during development and testing phase

- Debugging: Easy to debug and troubleshoot issues locally

- No Additional Infrastructure: No need to setup and maintain separate CI/CD infrastructure

### Cons

- Security Concerns: Local execution may not meet enterprise security standards

- Windows Customization: Script modifications required for Windows platform

- Credential Management: GCP credentials stored on local machine pose security risk

### Implementation Steps

- Prepare business justification document for IT Security team

- Submit request for GCLOUD and  Terraform installation approval

- Once approved, install required tools on designated laptops

- Configure GCP authentication using service account keys

- Setup remote backend for Terraform state file (GCS bucket)

- Implement code versioning using Git

## Option 2: Google Cloud Build with Cloud Source Repositories

### Overview

Utilize GCP native Cloud Build service to execute Terraform code. Source code will be migrated from GitHub to Google Cloud Source Repositories.

### Architecture

GitHub Repository → Cloud Source Repositories → Cloud Build → GCP Landing Zone

### Prerequisites

- Setup  Code sync  from GitHub to Cloud Source Repositories (GCP)

- Cloud Build API enablement

- Service account with appropriate IAM permissions

- GCS bucket for Terraform state file

### Pros

- Cloud Native Solution: Fully integrated with GCP ecosystem

- No Local Installation: No need to install anything on operator laptops

- Centralized Execution: All builds run in controlled environment

- Build History: Complete audit trail of all executions

- Scalability: Can run multiple builds in parallel

- IAM Integration: Proper access control using GCP IAM

- State Management: Secure state file management using GCS backend

### Cons

- Repository Sync: Need to migrate code from GitHub to Google Cloud Source Repositories

- Learning Curve: Team needs to learn Cloud Build syntax and configuration

- Cost Factor: Cloud Build charges based on build minutes

- Vendor Lock-in: Tightly coupled with GCP platform

### Implementation Steps

- Enable Cloud Build API in GCP project

- Create Cloud Source Repository and setup mirroring from GitHub

- Create cloudbuild.yaml configuration file with Terraform commands

- Configure service account with necessary permissions (roles/editor or custom role with required permissions, access to GCS bucket for state file)

- Setup build triggers based on branch commits

- Configure approval workflow for production deployments

- Test execution with non-production environment

## Option 3: GitHub Runners with City of Calgary CI/CD Platform

### Overview

Leverage City of Calgary's GitHub self-hosted runners managed by CI/CD platform team. Terraform execution will be orchestrated using GitHub Actions workflows.

### Architecture

GitHub Repository → GitHub Actions Workflow → Self-hosted Runner → GCP Landing Zone

### Prerequisites

- Request to CI/CD platform team for dedicated GitHub runner

- GitHub Actions workflow configuration

- GCP service account for authentication

- GitHub secrets configuration for credentials

### Pros

- Code Stays in GitHub: No need to sync repository to GCP

- Familiar Platform: Team already familiar with GitHub

- Powerful CI/CD: GitHub Actions provides robust CI/CD capabilities

- Marketplace Integration: Access to thousands of pre-built actions

- Matrix Builds: Easy to test across multiple environments

- Community Support: Large community and extensive documentation

- Audit & Compliance: Complete audit trail in GitHub

- Managed Infrastructure: Runners maintained by CI/CD platform team

### Cons

- Dependency on Platform Team: Need to coordinate with CI/CD team for runner setup

- Limited Control: Cannot customize runner environment without platform team

- Potential Delays: Runner availability depends on platform team's priorities

- Shared Resources: Runner might be shared with other teams

- Network Restrictions: Runner network access needs to be configured properly

### Implementation Steps

- Raise request with CI/CD platform team for GitHub self-hosted runner

- Provide requirements: Runner specifications (CPU, memory, storage), network connectivity requirements to GCP, required software (Terraform, gcloud CLI)

- Create .github/workflows/terraform.yml file

- Configure GitHub repository secrets: GCP_SERVICE_ACCOUNT_KEY, GCP_PROJECT_ID, TF_STATE_BUCKET

- Setup branch protection rules and approval workflows

- Implement environment-based deployments (dev, staging, production)

- Configure notifications for build status

# 5. Comparative Analysis

| Criteria | Option 1: Laptop | Option 2: Cloud Build | Option 3: GitHub Runners |
| --- | --- | --- | --- |
| Setup Time | Medium (approval needed) | Medium | Medium-High (depends on platform team) |
| Security | Low | High | High |
| Audit Trail | Low | High | High |
| Cost | Low | Medium | Low |
| Maintenance | High | Low | Low |
| Flexibility | High | Medium | High |
| Learning Curve | Low | Medium | Low-Medium |
| Code Location | GitHub | Cloud Source Repos | GitHub |
| Team Familiarity | High | Low | Medium-High |

# 6. Recommendation

Based on above analysis, Option 3 (GitHub Runners with City of Calgary CI/CD Platform) is recommended approach due to following reasons:

1. Security Compliance: Meets enterprise security standards with centralized execution

2. No Migration Required: Code remains in GitHub which is already familiar to team

3. Audit Trail: Complete tracking of all deployments

4. Managed Service: Infrastructure maintained by platform team

5. Best Practices: Enforces CI/CD best practices and approval workflows

6. Cost Effective: Minimal additional cost as runners are managed centrally

## Implementation Roadmap

Phase 1 (Week 1-2):

- Raise request with CI/CD platform team

- Prepare GitHub Actions workflow templates

- Document GCP permissions required

Phase 2 (Week 2-4):

- Setup GitHub secrets and environment configurations

- Test workflow in non-production environment

- Conduct knowledge transfer session with team

- Deploy Landing Zone to production

- Document runbook and troubleshooting guide

- Setup monitoring and alerting

# 7. Risk Mitigation

| Risk | Mitigation Strategy |
| --- | --- |
| Runner unavailability | Have fallback to Option 2 (Cloud Build) |
| Network connectivity issues | Pre-configure network paths with platform team |
| Credential exposure | Use GitHub encrypted secrets and rotate regularly |
| Failed deployments | Implement proper rollback strategy in Terraform |